Occupie 1.1.0 estimation

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| # | Task | Planned Hours  **(104)** | Actual Hours  **(128)??** | Difficulty | Assigned To | Completed On |
|  | **SUSI** | **1+** |  |  |  |  |
|  | research on masters/doctorates/dropped/other spec |  |  |  |  |  |
|  | error handling |  |  |  |  |  |
|  | update info in student’s profile | 1 |  | low | Didi |  |
|  | **Student – login** | **2** |  |  |  |  |
|  | add change email bar | 2 | 2 | medium | Didi |  |
|  | **Student – profile** | **5** |  |  |  |  |
|  | add score up to now in FMI | 1 |  | low | Didi |  |
|  | design improvements | 2 | 1 | low | Didi | 29.11 |
|  | status field change | 1 | 1 | low | Didi | 28.11 |
|  | **Student – edit profile** | **7** |  |  |  |  |
|  | total redesign | 4 |  | medium | Didi |  |
|  | async add/delete | 1 |  | medium | Didi |  |
|  | **Student – manage** | **3** |  | **medium** | **Didi** |  |
|  | **Students – all** | **9** |  |  |  |  |
|  | filter | 5 |  | high |  |  |
|  | preview design | 2 |  | medium | Didi |  |
|  | Kendo problems | 2 |  | high | Didi |  |
|  | **Employer – register** | **2** |  |  |  |  |
|  | add required fields | 2 |  | medium | Didi |  |
|  | **Employer – profile** | **5** |  |  |  |  |
|  | redesign | 3 |  | medium | Didi |  |
|  | profile visibility, approve by admin function | 2 |  | medium | Didi |  |
|  | **Employer – edit profile** | **2** |  |  |  |  |
|  | redesign | 2 |  | medium | Didi |  |
|  | **Employer – manage** | **2** |  | **medium** | **Didi** |  |
|  | **Employer – all** | **2** |  |  |  |  |
|  | filter to search by name | 1 |  | medium | Didi |  |
|  | Kendo problems | 1 |  | medium | Didi |  |
|  | **Offer** | **9** |  |  |  |  |
|  | redesign | 4 |  | medium | Didi |  |
|  | apply functionality | 3 |  | high | Didi |  |
|  | new fields | 2 |  | medium | Didi |  |
|  | **Offer – edit** | **2** |  |  |  |  |
|  | redesign | 2 |  | medium | Didi |  |
|  | **Offers – all** | **8** |  |  |  |  |
|  | filter | 5 |  | high |  |  |
|  | grid redesign | 1 |  | low | Didi |  |
|  | Kendo problems | 2 |  | high | Didi |  |
|  | **Offer – add** | **4** |  |  |  |  |
|  | redesign | 4 |  | medium | Didi |  |
|  | **Mailer** | **8** |  |  |  |  |
|  | when user registers | 1 |  | medium | Didi |  |
|  | subscribe for company’s offers | 2 |  | medium | Didi |  |
|  | apply for a job | 2 |  | medium | Didi |  |
|  | weekly newsletter | 3 |  | medium | Didi |  |
|  | **Validation** | **6** |  |  |  |  |
|  | EIK | 2 |  | medium | Didi |  |
|  | all text in Bulgarian | 2 |  | low | Didi |  |
|  | \*on required fields | 1 |  | low | Didi |  |
|  | red error messages | 1 |  | low | Didi |  |
|  | **Database** | **5** |  |  |  |  |
|  | technologies | 3 |  | high | Didi |  |
|  | languages | 2 |  | medium | Didi |  |
|  | **Front page** | **7** |  |  |  |  |
|  | redesign | 4 |  | medium | Didi |  |
|  | news section | 2 |  | medium | Didi |  |
|  | footer | 1 |  | low | Didi |  |
|  | **Blog** | **2+** |  |  |  |  |
|  | setup |  |  |  | Niki |  |
|  | add articles | 2 |  | medium | Didi |  |
|  | **Testing** | **3** |  | **low** |  |  |
|  | **Bug fixing** | **10** |  | **medium** |  |  |